# Project Planning Template - Insurance Fraud Detection System

Date: March 2025

Team ID: 699ee18b7bec7223d81d3d34

Project Name: Insurance Fraud Detection System

Maximum Marks: 8 Marks

## Product Backlog, Sprint Schedule, and Estimation

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Preparation | USN-1 | As a developer, I can load the insurance_claims.csv dataset and clean missing values marked as '?' so that the data is ready for ML. | 3 | High | Rishi |
| Sprint-1 | Data Preparation | USN-2 | As a developer, I can encode categorical columns and scale features so that models can be trained on 28 engineered features. | 5 | High | Anna |
| Sprint-1 | Model Training | USN-3 | As a data scientist, I can train and compare 6 ML classifiers and save the best model and scaler to model.pkl and scaler.pkl. | 5 | High | Anna |
| Sprint-2 | Flask Backend | USN-4 | As a user, I can send claim details to a /predict endpoint so that I get a fraud/legitimate prediction with confidence score. | 5 | High | Chaitanya |
| Sprint-2 | Frontend (Templates) | USN-5 | As a user, I can access index, about, and predict pages so that I can view system info, EDA, and submit claims via a web form. | 3 | Medium | Dhharun |
| Sprint-3 | Testing & Validation | USN-6 | As a tester, I can run unit, integration, and test cases (e.g., known fraudulent row 0) to validate prediction correctness and latency. | 3 | Medium | All |
| Sprint-3 | Deployment & Documentation | USN-7 | As a maintainer, I can push code to GitHub and run the app locally/Render with a clear README and requirements.txt. | 3 | Medium | Rishi |
| Sprint-3 | Dashboard | USN-8 | As a stakeholder, I can view model performance metrics (accuracy, comparison table) on the about page. | 2 | Low | Anna |

## Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 13 | 6 Days | 01 Mar 2025 | 06 Mar 2025 | 13 | 06 Mar 2025 |
| Sprint-2 | 8 | 6 Days | 07 Mar 2025 | 12 Mar 2025 | 8 | 12 Mar 2025 |
| Sprint-3 | 8 | 6 Days | 13 Mar 2025 | 18 Mar 2025 | 8 | 18 Mar 2025 |
| Sprint-4 | 0 | 6 Days | - | - | - | - |

Approximate team velocity: AV ≈ 4.4 story points per day over 6-day sprints.